Sprint 1 Report

- Omar alowaid (ID: 2230004566 — Data Collection & Cleaning Lead

- SALIM SALMAN ALMUBARAK  (ID: 2230001733 — EDA & Visualization Lead

- — Documentation & Scrum Master

- YASEEN DAHNEM (ID: 2230000462) — Repository & Board Management

Sprint #: 1

Period: Week 3 – Week 5 (DD/MM/2026 – DD/MM/2026)

Supervisor: d.Nabil Earif

Area: Data Analytics and Decision Intelligence

b. Increment Delivered

Cleaned and obtained dataset: UCI Student performance dataset and the Kaggle Students performance in Exams dataset were both downloaded, merged where necessary, and preprocessed. The features that did not matter (e.g., alcohol use) and were culturally incongruent were eliminated. The target variable (G3) was binarized (G3 < 10) or not-at-risk (G3 60 10) to produce a clean dataset of about 900 records to implement the modeling.

EDA performed and reported: Exploratory analysis was done that included the analysis of the class distribution, feature correlations, and missing values. The main discoveries are that the time spent studying, previous failure, and absences have the highest correlation with the at-risk label. There were five figures created (distributions, heatmap, pairplot) and stored in the repository.

GitHub repository set up: Project repository set up with a defined structure (/data, /notebooks, /reports), a README and Sprint 1 tagged. Every notebook can be executed in Google Colab end-to-end.

c. Progress Evidence

Table 1: Sprint 1 Backlog Snapshot

| Task ID | Task | Owner | Status |
| --- | --- | --- | --- |
| T01 | Download UCI and Kaggle datasets | Omar | Done |
| T02 | Data cleaning and feature removal | Omar | Done |
| T03 | Binarize target variable (G3) | SALIM | Done |
| T04 | EDA — distributions and class balance | SALIM | Done |
| T05 | EDA — correlation heatmap | YASEEN | Done |
| T06 | EDA — pairplot and summary statistics | YASEEN | Done |
| T07 | Initialize GitHub repository and README | SALIM | Done |
| T08 | Sprint 1 report write-up | YASEEN | Done |
| T09 | Confirm feature selection approach for Sprint 2 | All | In Progress |

Blocker recorded: T09 The team was initially uncertain in the approach it would use in selecting features, whether to use correlation-based or model-based. Advanced to supervisor weekly sync (Week 4). Resolution: continue with correlation-based selection during Sprint 2; a baseline point, but re-examine following the completion of the first model training.

Repository tag: github.com/[team-repo]/releases/tag/sprint-1.

d. Next Sprint Plan

Sprint 2 Objective: Train and test the baseline Logistic Regression model on the cleaned data and the chosen features.

- T10- Feature selection and input variables finalization (Student 1 and Student 2)

- T11 - Use Logistical regression with 70/15/15 train/val/test split (Student 2)

- T12 -Compare model: accuracy, precision, recall, F1-score; report findings (Student 3)